|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Probability |  | Impact | | | | |
| Trivial | Minor | Moderate | Major | Extreme |
| Rare |  |  |  |  |  |
| Unlikely |  |  |  |  | R\_03 |
| Moderate |  | R\_02 | R\_01 |  |  |
| Likely |  |  |  |  |  |
| Very Likely |  |  |  |  |  |

Red Cells for High Risk –Yellow cells for Medium Risk –Green Cells for Low Risk

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No.** | **Risk\_Id** | **Risk description** | **Risk Type** | **Risk response** |
| 1 | R\_01 | COVID-19 impact on development progress causing delay | Financial | Work from home / enforce protective measures |
| 2 | R\_02 | Increase in the fees of google maps API | Financial | Agree on buffer amount in the budget |
| 3 | R\_03 | Security Attack | App Performance | Hire security experts / outsource security company |